# Sprint Plan – DailyQuote App

# Completion Details

| Name: |  | Date: | 03/11//2025 |
| --- | --- | --- | --- |
| Sprint number: | 1 | Tutor: |  |
| Project management tool: | Add your own link |  |  |
| Git link: | Add your own link |  |  |

# Introduction

DailyQuote+ is a minimal, elegant, and user-centric mobile application designed to deliver daily motivation through a curated collection of inspirational quotes. The app focuses on simplicity, mindfulness, and ease of use — allowing users to start their day with a positive thought, save their favourite quotes, and share inspiration with friends effortlessly.

The application ensures a smooth user experience with a clean UI, offline accessibility, and instant sharing features. Whether users seek daily encouragement, wisdom for self-growth, or just a spark of creativity, DailyQuote+ provides a personalized and uplifting experience right at their fingertips.

# Sprint Details

What is the goal of this sprint?

The main objective of this sprint is to develop the splash screen and login UI, ensuring a seamless transition from app launch to user login. The key tasks include: - Developing the Splash Screen with branding for a professional introduction. - Creating the Login Page, allowing users to sign in via Google, Facebook, or Email/Password. - Setting up Firebase Authentication to securely handle user login and registration. - Implementing smooth navigation from the Splash Screen to the Login Page and then to the Home Screen. - Handling authentication errors, such as incorrect credentials or network failures, with clear feedback messages.

What are the essential user stories to be completed in this sprint?

- Users should see a branded Splash Screen when launching the app for the first time, creating a professional and engaging introduction. - Users should be able to sign in using Google, Facebook, or Email/Password authentication securely. - Firebase Authentication should be integrated to manage user sessions and credentials securely.

What are the security considerations for features being developed in this sprint?

- Firebase Authentication will be used to securely manage user sign-ups and logins, ensuring credentials are encrypted. - OAuth2 authentication will be implemented for Google and Facebook sign-ins, reducing password-related security risks.